# Standard Client Onboarding Guide

# Phase 1: Kickoff & Requirements (Days 1-5)

Conduct stakeholder alignment meeting with the client sponsor. Gather architectural requirements, network topology, tenant ID, and security compliance certificates (SOC 2, ISO 27001).

# Phase 2: Environment Provisioning (Days 6-12)

Deploy isolated tenant database cluster and configure RBAC roles. Set up dev and staging instances. Verify audit logging and encryption at rest (AES-256).

# Phase 3: User Acceptance & Go-Live (Days 13-20)

Perform load testing, conduct admin training workshop, and transition to 24/7 dedicated support team. Sign off on final UAT checklist.